# Concept Note: Commission Decision App

Digitisation of PSC Form Submissions and Progress Tracking — Public Service Commission of Vanuatu

Innovation and Policy Development Unit (IPDU), Public Service Commission

2026-04-01

Table of contents

Glossary of Acronyms	1

1. Introduction	2

2. Background and Problem Statement	3

2.1 The Current Process	3

2.2 Key Problems with the Current Manual Approach	3

3. Prior System Considered: vTiger CRM	4

3.1 What is vTiger?	4

3.2 Why vTiger Was Not the Right Fit for PSC	4

3.3 Comparison: vTiger vs PSC Form Submission Tracker	5

3.4 Conclusion on vTiger	5

4. Proposed Solution: PSC Form Submission Tracker	6

4.1 Overview	6

4.2 Proposed System Architecture	6

4.3 Proposed User Roles	6

4.4 Proposed Workflow Stages	7

4.5 Proposed Form Categories	10

4.6 Proposed Key Features	10

4.6.1 Dashboard	11

4.6.2 Submission Log	11

4.6.3 Submission Detail and Audit Trail	11

4.6.4 Reports	11

4.6.5 Role-Based Access Control	11

4.6.6 21-Working-Day Compliance Tracking	11

4.6.7 Artificial intelligence (AI) assistance (Phase 3)	11

5. Phase 3 — AI integration: AI assistance for PSC officers	12

5.1 Feature 1: Completeness Check	12

5.2 Feature 2: Draft Formal Letter	12

5.3 Feature 3: Assessment Memorandum	12

5.4 Feature 4: Commission Agenda Briefing Paragraph	13

5.5 Feature 5: Natural Language Search	13

5.6 Feature 6: Natural Language Reports, Dashboard Insights, and Charts	13

5.7 Feature 7: Weekly Management Digest	14

5.8 What the AI Does Not Do	14

5.9 Summary of AI Features	14

6. Prioritised Gaps in the Current Process	15

6.1 Priority 1 — No Centralised Record of Received Forms (Critical)	15

6.2 Priority 2 — 21-Working-Day Window Not Systematically Monitored (Critical)	15

6.3 Priority 3 — Ministries Cannot Track Their Own Submissions (High)	15

6.4 Priority 4 — No Audit Trail of Decisions (High)	15

6.5 Priority 5 — No Aggregated Reporting Capability (Medium)	16

6.6 Priority 6 — Risk of Lost or Unacknowledged Forms (Medium)	16

7. Implementation Approach	16

7.1 Phase 1 — Core tracker (no AI)	16

7.2 Phase 2 — Ministry and Department Access	17

7.3 Phase 3 — Integration and Enhancements	17

8. Stakeholders	17

9. Resource Requirements	17

9.1 Technical Resources	17

9.2 Human Resources	18

9.3 Budget Impact	18

10. Risks and Mitigations	18

11. Conclusion and Recommended Next Steps	19

# Glossary of Acronyms

This glossary lists all acronyms and abbreviations used in the Concept Note: Commission Decision App (IPDU, April 2026). Each entry provides the acronym, its full form, and a brief explanation of how the term is used in the context of this document. Acronyms are arranged alphabetically.

Where an acronym appears for the first time in the main document, its full form is given in parentheses immediately following - for example, Public Service Commission (PSC) - and this glossary serves as a consolidated reference thereafter.

| Acronym | Full Form |
| --- | --- |
| AI | Artificial Intelligence |
| API | Application Programming Interface |
| CRM | Customer Relationship Management |
| CSV | Comma-Separated Values |
| DCDT | Department of Communications and Digital Technologies |
| DG | Director-General |
| HR | Human Resources |
| HRMIS | Human Resource Management Information System |
| ICT | Information and Communications Technology |
| IPDU | Innovation and Policy Development Unit |
| LPO | Local Purchase Order |
| MCP | Management Control Panel (general reference) |
| NL / SQL | Natural Language / Structured Query Language |
| NSDP | National Sustainable Development Plan |
| ODU | Organisational Development Unit |
| OPSC | Office of the Public Service Commission |
| PHP/ MySQL | PHP Hypertext Preprocessor / MySQL Database |
| PSC | Public Service Commission |
| PSSRM | Public Service Staff Rules Manual |
| SaaS | Software as a Service |
| SLA | Service Level Agreement |
| SSL | Secure Sockets Layer |
| TOC | Table of Contents |
| USD | United States Dollar |
| VIPAM | Vanuatu Institute of Public Administration and Management |
| Celery | Distributed task queue for asynchronous background job processing (e.g. database backups, AI analysis) |
| Redis | In-memory data structure store used as Celery broker and session cache |
| Gemini | Google's generative AI model used for automated feedback analysis |

# 1. Introduction

The Public Service Commission (PSC) of Vanuatu receives a significant volume of form submissions from ministries and departments across the public service. These submissions cover a broad range of human resource and administrative matters — from recruitment and establishment variations to leave approvals, training applications, and disciplinary actions — and are governed by the PSC's statutory assessment obligations under the Public Service Act.

This Concept Note is prepared in alignment with the Vanuatu Public Service Commission Sector Strategy 2026–2030, specifically Strategy 4 (Platforms) - Innovation for an Accessible, Responsive Public Service - and its pathway 4.1, which calls on the Commission to identify new ways to do business that are timely, efficient, and accessible. It also contributes to NSDP Society Pillar 6.1, which requires the enhancement of the capacity and accountability of public institutions and the effectiveness of performance management systems. The Commission Decision App is a practical, low-cost expression of both commitments.

At present, the form submission process is managed primarily through manual, paper-based procedures. Forms are physically received at the PSC front desk, assessed by PSC Officers, and progressed through an internal review cycle that may involve deferral, resubmission, Commission tabling, and a formal decision. A prior attempt was made to use the vTiger CRM platform for tracking, but it was found to be ill-suited to PSC's specific statutory workflow, as discussed later in this note.

This Concept Note proposes the development of the Commission Decision App — a lightweight, purpose-built web platform designed and maintained by the IPDU — to digitise the recording and tracking of PSC form submissions from the point of receipt at PSC through to final Commission decision. Artificial intelligence (AI) is planned for Phase 3, after the core tracker and ministry read-only access are stable. In Phase 3, AI will assist PSC officers with drafting formal correspondence, checking submission completeness, preparing assessment memoranda, and generating management summaries and plain-language views over database-backed statistics - reducing routine workload while keeping human review and approval mandatory for all outputs.

The PSSM prescribes that OPSC should record and track form submissions through a dedicated tracking system as part of its 21-working-day assessment obligation. The Commission Decision App fulfils this requirement.

# 2. Background and Problem Statement

## 2.1 Current Process (see Need Assessment Brief)

The current manual process is fully documented in the separate Need Assessment Brief. This Concept Note replaces the NAB for the automated workflow and does not reproduce the manual process description.

- and the manager compliance for any disciplinary matters

## 2.2 Key Problems with the Current Manual Approach

The absence of a centralised digital tracking system creates several operational challenges for the PSC:

- No centralised record of received forms. Forms received at the PSC front desk are tracked informally — via spreadsheets, email records, or physical registers — with no single authoritative source of truth. This makes it difficult for management to see, at any given moment, how many forms are in the system, at what stage, and who is responsible.

- No systematic enforcement of the 21-working-day assessment window. The PSC has a statutory obligation to assess submissions within 21 working days. Without a system to record the date of which assessment formally begins, it is difficult to monitor compliance with this timeframe or identify submissions that are overdue.

- Ministries and departments cannot track their submissions. Once a form is sent to the PSC, ministry and department staff have no way to check its status without making a phone call or sending an email. This places an administrative burden on PSC staff who must respond to status enquiries.

- No aggregated reporting. PSC management and the Commission currently have limited ability to run reports on submission volumes, trends by ministry, form type, outcomes, or assessment timelines. All such analysis requires manual compilation of records.

- Risk of lost or misplaced forms. Physical forms can be lost, misfiled, or damaged. Without a digital log of what has been received, it is difficult to recover the history of a submission or verify whether a form was ever lodged.

- No audit trail. Each decision point in the assessment process — deferral, resubmission, Commission tabling, approval or rejection — is not systematically recorded against the individual submission.

# 3. Prior System Considered: vTiger CRM

The PSC previously utilised vTiger, a widely-used open-source CRM platform, in an attempt to track the workflow of form submissions coming in for Commission approval. This section documents the findings from that experience and explains why a purpose-built solution is being proposed in its place.

## 3.1 What is vTiger?

vTiger is a general-purpose Customer Relationship Management (CRM) platform originally designed for sales, marketing, and customer support operations. It exists in two forms:

- vTiger Cloud — a paid, hosted SaaS product at vtiger.com, priced at USD $12–$66 per user per month depending on the tier. Data is hosted on vTiger’s overseas servers.

- vTiger Open Source / Community Edition — a free, self-hosted version of the same software, available for download and deployment on a local or cloud server. The organisation is responsible for all installation, maintenance, updates, and backups.

Both versions are feature-rich platforms with over 500 capabilities spanning sales pipelines, marketing automation, helpdesk ticketing, SLA management, and more.

## 3.2 Why vTiger Was Not the Right Fit for PSC

While vTiger offers powerful workflow and case management capabilities, several factors made it unsuitable as a long-term tracking solution for PSC form submissions:

Designed for commercial, not government HR workflows. vTiger’s underlying model is built around managing customers, sales deals, and support tickets — not government HR form submissions. Mapping PSC’s statutory intake and assessment workflow onto this model required significant configuration effort and resulted in a system that approximated, but did not accurately reflect, the real process.

Incorrect workflow assumptions built in. The vTiger implementation treated form submission as originating from the ministry side (akin to a customer raising a ticket). The correct model — where tracking begins only when a PSC Officer physically receives and logs the form — is not a natural fit for a CRM ticketing framework.

Data sovereignty concerns (Cloud version). Using vTiger Cloud would mean PSC submission data — including ministry HR records and Commission decisions — is stored on servers outside Vanuatu. This raises significant data sovereignty and confidentiality concerns for a statutory body.

High maintenance burden (Open-Source version). Self-hosting vTiger requires a PHP/MySQL server environment, ongoing patching, and system administration skills. This overhead is disproportionate for an organisation that needs a simple, reliable tracking tool.

Vendor dependency and cost risk (Cloud version). Subscription-based pricing means ongoing costs for as long as the system is used. If vTiger changes its pricing or discontinues a tier, PSC has no alternative without a costly migration.

Training complexity. vTiger’s breadth of features — most of which PSC would never use — creates a steep learning curve for PSC Officers who need a simple, task-focused interface.

## 3.3 Comparison: vTiger vs PSC Form Submission Tracker

|  | vTiger Cloud | vTiger Open Source |  | PSC Form Submission Tracker |  |
| --- | --- | --- | --- | --- | --- |
| Cost | USD $12–$66/user/month |  | Free software |  | Free - built in-house by IPDU |
| Ongoing licence fees | Yes |  | No |  | No |
| Data hosted in Vanuatu | No |  | Yes ✓ |  | Yes ✓ |
| Owned and controlled by PSC/IPDU | No |  | Partially |  | Yes ✓ |
| Fits PSC’s actual workflow | No — requires heavy customisation |  | No — same problem |  | Yes — built for this workflow exactly |
| 21-day assessment clock | Approximated via SLA rules |  | Same |  | Purpose-built |
| Ministry read-only portal | Possible (paid add-on) |  | Complex to configure |  | Built-in, role-based |
| Staff training burden | High (500+ features, complex UI) |  | High |  | Low (only what PSC needs) |
| Maintenance burden | None (vendor managed) |  | High (IT team manages) |  | Medium (IPDU manages, simple codebase) |
| Vendor/subscription risk | High |  | Low |  | None |
| Internet required | Yes |  | Depends on hosting |  | No (can run on local network) |

## 3.4 Conclusion on vTiger

vTiger is a capable platform for its intended purpose — managing commercial customer relationships. For PSC’s use case, it is the equivalent of using a sales system to run a government case register: it can be made to work, but it never fits naturally, requires constant re-configuration, and creates ongoing technical and financial overhead. The Commission Decision App is proposed as a purpose-built replacement that correctly models PSC’s statutory process, costs nothing to license, keeps data within Vanuatu, and is maintained entirely by IPDU.

# 4. Proposed Solution: Commission Decision App

## 4.1 Overview

The Commission Decision App is a role-based web application that allows PSC Officers to log each form received from a ministry or department and track it through every stage of the assessment and decision process. Ministry and department staff will have read-only access to view the current status of their submissions.

Tracking begins when a PSC Officer logs the received form. There is no pre-submission or draft stage in the system. The form exists in the physical or email world until a PSC Officer records its receipt — at which point a unique reference number is assigned (format: PSC-YYYY-XXXXX) and the tracking lifecycle begins. AI-assisted functions are specified in Section 5 and delivered in Phase 3 (see Section 7.3); Phases 1–2 deliver the tracker without AI.

## 4.2 Proposed System Architecture

The system is proposed to be built as a full-stack web application consisting of:

- A backend API built with Django (Python) and Django REST Framework, backed by a PostgreSQL database.

- A frontend web interface built with React, accessible from any modern browser without requiring software installation.

- A Redis instance used as the Celery distributed task broker for asynchronous background processing (database backups, AI feedback analysis) and as a session store.

- Deployment via Docker containers, hosted on a server managed by IPDU.

The system is designed to run entirely within the PSC's infrastructure. Celery workers process background tasks asynchronously; Celery Beat reads database-backed schedules from django-celery-beat to trigger periodic jobs (e.g. automated database backups). The system does not depend on external cloud services for core functionality.

## 4.3 Proposed User Roles

The system defines 12 user roles, each with appropriate permissions:

| Role | Description | Create Submissions | View Submissions | Transition Workflow |
| --- | --- | --- | --- | --- |
| PSC Administrator | Full system access — user management, role assignment, system configuration, audit log review. | Yes | All | Yes |
| PSC Officer | Core operational user — logs submissions, progresses workflow, runs assessments. | Yes | All | Yes |
| PSC Secretary | Manages Commission meetings, prepares agendas, generates Commission Decision Implementation Report. | Yes | All | Yes |
| PSC Commissioner | Records Commission decisions (approve/reject/return), views meeting agendas. | No | All | Decisions only |
| OPSC Manager | Reviews checklist completion, oversees operational workflow. | Yes | All | Yes |
| Principal Officer | Senior PSC officer with additional assessment and review privileges. | Yes | All | Yes |
| Senior Officer | PSC officer with assessment responsibilities. | Yes | All | Yes |
| VIPAM Manager | Unit manager — reviews study leave and training submissions against checklist criteria. | Yes | All (VIPAM-routed) | Checklist review |
| HR Unit Manager | Unit manager — reviews recruitment and HR submissions against checklist criteria. | Yes | All (HR-routed) | Checklist review |
| Compliance Manager | Unit manager — reviews compliance submissions against checklist criteria. | Yes | All (Compliance-routed) | Checklist review |
| Ministry HR Officer | Read-only access to all submissions from their ministry. | No | Ministry only | No |
| Department Admin Officer | Read-only access to all submissions from their department. | No | Department only | No |

## 4.4 Proposed Workflow Stages

Once a PSC Officer logs a received form into the system, the submission progresses through the following stages.

The diagram below shows the end-to-end process: first, the ministry-side steps that happen before any digital record exists; then the PSC-tracked stages from the moment a PSC Officer logs the form (reference PSC-YYYY-XXXXX assigned) through to final Commission decision or withdrawal.

Figure 1. End-to-end PSC form workflow: ministry preparation is not recorded in the tracker; the PSC Officer’s log step is the first digital event. Dashed arrow: form reaches PSC but is not tracked until logged. Branching reflects common paths; exact routes may vary by form category and case.

The table below lists each tracker status and who triggers it.

| Stage | Triggered by | Description |
| --- | --- | --- |
| Received by PSC | PSC Receptionist | Submission arrives at PSC front desk from ministry or department; physical or electronic receipt acknowledged |
| Registered and Routed | PSC Receptionist | Unique reference number assigned (PSC-YYYY-XXXXX); closing deadline recorded; submission routed to responsible manager: ODU (restructures), Manager HR (recruitment and HR matters), or VIPAM (study leave and training). Tracking formally begins. |
| Manager Checklist Review | Responsible Manager (ODU / HR / VIPAM) | Manager reviews submission against a formal checklist per PSSRM requirements. If checklist is satisfied, submission is taken to the PSC Secretary for sign-off. If not satisfied, submission is returned to the originating ministry with reasons. Once Secretary signs off, submission is confirmed to have merit and is placed on the Commission agenda. |
| Under Assessment | PSC Officer starts review | Formal assessment begins; 21-working-day clock starts |
| Deferred | PSC Officer | Ministry/department required to make amendments before resubmission |
| Resubmitted | PSC Officer (on receipt of revised form) | Ministry has responded; assessment clock restarts |
| Forwarded to Commission | PSC Secretary | Form placed on Commission meeting agenda |
| Commission Sitting | PSC Secretary / Commission | Commission adopts agenda (submissions ordered by category: discipline first, then recruitment, restructure, then study/HR matters); previous meeting minutes are endorsed; each submission is heard and deliberated on its merits. |
| Approved | PSC Commissioner | Commission approves the submission |
| Rejected | PSC Commissioner | Commission rejects the submission |
| Returned | PSC Officer / Commissioner | Further information required before a decision can be made |
| Minutes Drafted and Signed | PSC Secretary / Commission Chairman | Secretary drafts meeting minutes recording all decisions against agenda items. Commission reads, reviews, prints, and signs the minutes. Signed minutes are saved to the PSC shared network drive (Salmon) as the permanent official record. |
| Decision Entered and Assigned | Manager CSU | Manager CSU enters each Commission decision into the system and assigns it to the responsible manager (ODU, HR, VIPAM, or other) with a due date for implementation. |
| Under Implementation | Responsible Manager / Officers | Responsible manager assigns the decision to an officer for action. Officer actions the decision and updates the status in the system. Status values: In Progress, Implemented, Not Implemented, Overdue, Deferred/N/A. |
| Implementation Report | PSC Secretary | Secretary extracts an implementation progress report from the system showing how many decisions have been implemented, how many are in progress, and how many are overdue or not implemented. Report is distributed to all managers and the Commission before the next sitting. Overdue and not-implemented decisions are automatically carried forward to the next Commission agenda for escalation. |
| Returned for Clarification | PSC Officer | Submission returned to ministry for clarification without formal deferral. Not a deferral — the 21-day clock continues unless explicitly paused. |
| Tabled | PSC Secretary / Commission | Submission tabled at Commission sitting without a decision; held over to a future sitting. |
| Awaiting Legal Advice | PSC Officer / Secretary | Assessment paused pending legal advice from the State Law Office. |
| Awaiting Cabinet Decision | PSC Officer / Secretary | Assessment paused pending a Cabinet decision on a related matter. |
| Deferred Back to HR | PSC Officer | Post-approval implementation issue — decision implementation paused and referred back to HR for resolution. |

Each stage transition is recorded as a workflow step, capturing who acted, when, and any remarks. This creates a complete, immutable audit trail for every submission from initial receipt through to final implementation of the Commission’s decision.

## 4.5 Proposed Form Categories

The system will support tracking of submissions across all PSC form categories:

| Category | PSC Forms |
| --- | --- |
| Organisation & Structure | PSC 2.1 (Org Restructure / Establishment Variation), PSC 2.2 (Job Description) |
| Recruitment | PSC 3.1, 3.5, 3.6/7, 3.8 |
| Leave & Travel | PSC 4.4, 4.5, 4.6, 4.8, 4.9 |
| Allowances & Claims | PSC 4.1, 4.2, 4.3, 4.7, 4.10, 4.11 |
| Training & Development | PSC 5.1, 5.2, 5.3, 5.4, 5.5, 5.6 |
| Discipline | PSC 6.2, 6.3, 6.4 |
| Housing & Vehicles | PSC 8.1, 8.2, 9.1, 9.3 |
| Performance | PSC 10.2, 10.4a |
| Other | Local Purchase Orders (LPO), Miscellaneous |

## 4.6 Proposed Key Features

### 4.6.1 Dashboard

A role-sensitive dashboard providing an at-a-glance summary of all submissions visible to the logged-in user, including:

- Total submissions in the system

- Breakdown by status (received, under assessment, deferred, with Commission, etc.)

- Submissions overdue beyond the 21-working-day assessment window

- Charts showing submission volumes by ministry and by form category

### 4.6.2 Submission Log

A searchable and filterable list of all submissions, with columns for reference number, title, submitting ministry, form type, logged-by officer, current status, and date received. Each row links to the full submission detail page.

### 4.6.3 Submission Detail and Audit Trail

A detailed view of each submission showing all metadata and a full chronological history of every workflow step, including who acted, when, and any recorded remarks.

### 4.6.4 Reports

An aggregated reporting view showing submission counts by ministry and by form type, with the ability to export data to CSV for further analysis.

In addition to submission-volume reporting, the system provides a dedicated Commission Decision Implementation Report. This report is generated by the PSC Secretary and shows the implementation status of every Commission decision, filterable by manager, decision category, meeting date, and status (Implemented, In Progress, Not Implemented, Overdue, Deferred/N/A). The report is distributed to all managers and the Commission before each sitting, giving the Commission direct visibility over whether its previous decisions have been acted upon.

Decisions marked as Overdue or Not Implemented past their due date are automatically flagged by the system and carried forward to appear on the next Commission sitting agenda. This ensures that unactioned decisions are not lost between sittings and that accountability for implementation is maintained across the full decision lifecycle.

### 4.6.5 Role-Based Access Control

All pages and API endpoints are protected. Ministry and department users can only see submissions from their own ministry/department. PSC staff see all submissions across all ministries. Only PSC Officers, Secretaries, and Admins can log or update submissions.

### 4.6.6 21-Working-Day Compliance Tracking

The system will flag submissions where the assessment window has been exceeded, providing PSC management with visibility over compliance obligations.

### 4.6.7 Artificial intelligence (AI) assistance (Phase 3)

AI-assisted drafting, checking, and advanced analytics are planned for Phase 3. Basic AI-assisted feedback analysis (severity, category, translation of user feedback comments) is already operational in Phase 1 as a background Celery task using Google Gemini. The full Phase 3 capabilities are described in Section 5.

# 5. Phase 3 - AI integration: AI assistance for PSC officers

Scope: This section defines the full Phase 3 AI capability set. Some AI capabilities (feedback analysis for severity, category, and translation) have been delivered early in Phase 1 using Google Gemini as a background Celery task. All other features described below remain in Phase 3 and will not be activated until workflow, data quality, roles, and access controls are proven.

Integration model (Phase 3): AI runs only when a user triggers an action in the tracker, only for the submission or authorised aggregates that action requires, and only under PSC-approved infrastructure (Section 7.3, including sovereign / on-prem evaluation with DCDT). AI assists — it does not replace officer judgement. Outputs are labelled and require authorised review and approval before use.

## 5.1 Feature 1: Completeness Check

Before assessment begins, a PSC Officer can request an instant AI review of the submission to identify anything that appears missing or incomplete based on the form type and standard PSC requirements.

How it works: The officer clicks “Check Completeness” on the submission detail page. AI analyses the form type, description, and any attached notes and returns a structured report identifying: specific issues found (e.g. missing bonding agreement, no DG endorsement noted), non-blocking warnings, and items that appear correctly in order.

Benefit: Reduces the time spent on back-and-forth deferral cycles by identifying deficiencies at the point of logging, before assessment formally begins.

## 5.2 Feature 2: Draft Formal Letter

When a submission is deferred, rejected, approved, or returned, the PSC Officer selects the letter type and enters a brief reason. AI drafts a complete, formally worded letter ready for review and dispatch to the relevant Ministry HR Officer or Director-General.

Letters that can be drafted:

- Deferral letter (amendments required)

- Return letter (additional information requested)

- Approval letter (Commission decision)

- Rejection letter (Commission decision with basis)

- Withdrawal acknowledgement

How it works: The officer selects the letter type, optionally enters a one-line reason, and clicks “Draft letter.” AI produces a complete letter in PSC formal correspondence style, including the date placeholder, addressee block, reference number, subject line, body paragraphs, and sign-off. The officer reviews, edits if needed, and sends.

Benefit: Reduces the time to draft a formal letter from 20–30 minutes to under 5 minutes. Ensures consistent tone, structure, and reference to relevant PSC procedures across all correspondence.

## 5.3 Feature 3: Assessment Memorandum

When a PSC Officer has completed their assessment and is preparing to forward a submission to the Commission, they can generate a draft assessment memorandum structured for the PSC Secretary and Commission.

How it works: The officer optionally enters brief assessment notes (e.g. “All documents present, JD aligns with establishment”). AI generates a structured memorandum including background, submission summary, assessment findings, and recommendation. The officer reviews and approves before it is attached to the Commission agenda.

Benefit: Saves significant drafting time for a document that currently requires careful formatting and formal language. Ensures every memo follows a consistent structure.

## 5.4 Feature 4: Commission Agenda Briefing Paragraph

When a submission is forwarded for Commission consideration, the PSC Secretary needs a concise briefing paragraph for each item on the meeting agenda. AI generates this from the submission record.

How it works: The Secretary enters an optional recommendation, and AI produces a 3–5 sentence briefing covering the form type, originating ministry, background, and officer recommendation — ready to paste into the Commission agenda pack.

Benefit: Eliminates a repetitive manual task for the PSC Secretary when preparing for Commission meetings with multiple agenda items.

## 5.5 Feature 5: Natural Language Search

Rather than navigating dropdown filters, officers can search the full submission register using plain English.

Examples of queries the system understands:

- “All overdue submissions from MFEM”

- “Study leave applications still under assessment”

- “Urgent submissions deferred more than once”

- “Approved recruitment forms from the last quarter”

How it works: AI translates the natural language query into structured database filters, which are applied to the submission register. Results are returned instantly.

Benefit: Makes the submission register accessible to staff who are not familiar with filter interfaces, and enables complex multi-condition queries that would otherwise require manual scanning.

## 5.6 Feature 6: Natural Language Reports, Dashboard Insights, and Charts

PSC officers and leadership often need answers that span the whole submission register — not a single row — such as comparing workloads across ministries, understanding status distribution, or identifying which form categories dominate the queue. Rather than configuring filters and exporting spreadsheets, users ask in plain English from the Reports screen.

Examples of questions:

- “Which ministries send us the most submissions?”

- “Show me a chart of submissions by status”

- “What share of items are still under assessment versus with the Commission?”

- “Compare training-related forms against recruitment forms”

How it works: The system first computes authoritative totals from the PSC database — counts grouped by ministry, by workflow status, and by PSC form type — scoped to what the user’s role is allowed to see. Those aggregates are passed to AI together with the user’s question. AI returns a plain-language interpretation and recommends whether a bar chart or donut chart best illustrates the answer. The chart itself is rendered from the same database figures — the AI never invents counts; it only chooses how to explain and visualize numbers already computed by the system.

Benefit: Turns reporting from a technical exercise into a conversation. Management can explore trends interactively without asking IPDU for custom SQL or spreadsheet pivot tables each time.

## 5.7 Feature 7: Weekly Management Digest

PSC management and the PSC Secretary can generate an AI-written plain-English summary of the week’s submission activity — covering new forms logged, assessments in progress, overdue items, and recent Commission decisions.

How it works: The officer clicks “Generate” on the dashboard. AI receives a structured data summary of the current week’s statistics and produces a professional 2–4 paragraph digest suitable for sharing with PSC leadership.

Benefit: Gives management a fast, readable overview without requiring them to interpret charts or run reports manually. Particularly useful for weekly briefings and management reporting.

## 5.8 What the AI Does Not Do

It is important to be clear about the boundaries of AI use in this system:

- The AI does not make decisions. It drafts, summarises, and checks - all outputs require human review and approval.

- The AI does not store PSC data. Submission details are processed only when a user runs an AI action, under Phase 3 rules in Section 7.3 (sovereign / on-prem preferred; any interim route needs management approval).

- The AI does not access external systems. It works only with information available in the PSC Tracker at the time of the request.

- For reporting and charts, counts are never invented by AI. Natural-language analytics use database aggregates only; AI explains and chooses a visualisation — the underlying numbers come from PSC’s own PostgreSQL data.

- AI outputs are clearly labelled. Every AI-generated text block in the interface carries the label “AI-generated - review before use.”

## 5.9 Summary of AI Features

| Feature | Who Uses It | Time Saved (estimate) |
| --- | --- | --- |
| Completeness check | PSC Officer (at logging) | 10–15 min per submission |
| Draft formal letter | PSC Officer / Secretary | 20–30 min per letter |
| Assessment memorandum | PSC Officer | 30–45 min per memo |
| Commission agenda briefing | PSC Secretary | 10–15 min per agenda item |
| Natural language search | All PSC staff | Ongoing |
| Natural language reports, insights & charts | PSC leadership / Officers (Reports page) | 15–45 min per management question |
| Weekly management digest | PSC Secretary / Management | 30–60 min per week |

# 6. Prioritised Gaps in the Current Process

The following gaps in the current manual process are prioritised for resolution by the proposed system, ordered from highest to lowest urgency:

## 6.1 Priority 1 — No Centralised Record of Received Forms (Critical)

Gap: The PSC has no single authoritative register of forms received. Individual officers maintain personal records (email folders, spreadsheets, physical files) that are not consolidated and cannot be accessed by other staff or management.

Impact: If an officer is absent, their pending workload is invisible to colleagues. Management cannot determine, without asking individuals, how many forms are currently in the office and at what stage.

Proposed resolution: Every form received is logged into the tracker by the receiving PSC Officer at the time of receipt. All PSC staff can see the full live register at any time.

## 6.2 Priority 2 — 21-Working-Day Window Not Systematically Monitored (Critical)

Gap: The PSC has a statutory obligation to assess submissions within 21 working days. The date on which assessment formally begins is not recorded centrally. Overdue assessments are identified reactively, if at all.

Impact: Potential statutory non-compliance; inability to demonstrate accountability to ministries, the Commission, or the Ombudsman.

Proposed resolution: The system records the date assessment begins. It calculates elapsed working days and flags overdue assessments visually on the dashboard and submission list.

## 6.3 Priority 3 — Ministries Cannot Track Their Own Submissions (High)

Gap: Ministry HR Officers and Department Admin Officers have no visibility into what happens to a form after it is sent to the PSC. They must make phone or email enquiries to check status.

Impact: Inefficiency and frustration on both sides; PSC staff time consumed by status enquiries.

Proposed resolution: Ministry and Department users are given read-only logins. They can see the current status and full history of all submissions from their ministry at any time.

## 6.4 Priority 4 — No Audit Trail of Decisions (High)

Gap: There is no systematic record linking each decision point (deferral, Commission tabling, approval, rejection) to a specific submission, officer, date, and reason.

Impact: Accountability gaps; difficulty reconstructing the history of a contested or reviewed submission; risk of disputes with ministries.

Proposed resolution: Every status transition is recorded as a timestamped workflow step against the submission, including the officer’s name and any remarks.

## 6.5 Priority 5 — No Aggregated Reporting Capability (Medium)

Gap: PSC management and the Commission cannot run reports on submission volumes, assessment timelines, or outcomes without manually compiling records.

Impact: Limited evidence base for annual reporting, resource planning, and Commission governance.

Proposed resolution: The system provides an aggregated reports view with breakdowns by ministry, form type, and status, with CSV export for further analysis.

## 6.6 Priority 6 — Risk of Lost or Unacknowledged Forms (Medium)

Gap: Physical forms can be misplaced without any record that they were received. There is no acknowledgement mechanism when a form arrives at the PSC.

Impact: Ministries have no proof of lodgement; PSC has no record if a form is lost after receipt.

Proposed resolution: Logging a form in the system creates an immediate, timestamped record of receipt with a unique reference number. This reference can be communicated to the ministry as proof of lodgement.

# 7. Implementation Approach

IPDU can deliver an integrated working build of the core tracker - sufficient for PSC Officers to begin structured pilot testing - within approximately two weeks once scope and priorities are confirmed, subject to workflow validation sessions being completed with PSC Officers and server provisioning being confirmed with DCDT. Work on hosting should proceed in parallel: liaison with DCDT should begin immediately so server provisioning, backup arrangements, and deployment paths are ready when the application is handed over.

## 7.1 Phase 1 — Core tracker with AI-assisted feedback analysis

Develop and deploy the core Commission Decision App, covering:

- User authentication and role management

- Submission logging by PSC Officers (reference number assigned at logging)

- Workflow transitions with full audit trail

- Dashboard and submission list views

- Basic reports and CSV export

- AI-assisted feedback analysis is included in Phase 1 — when a user submits feedback via the User Feedback form, the system analyses it as a background Celery task using Google Gemini (severity, category, translation, and summary). Full AI-assisted drafting (completeness check, formal letters, assessment memorandum, agenda briefing, natural-language search, NL reporting, weekly digest) is planned for Phase 3 as described in Section 5.

## 7.2 Phase 2 — Ministry and Department Access

Onboard Ministry HR Officers and Department Admin Officers with read-only portal access, enabling self-service status tracking and reducing the volume of status enquiry calls to PSC staff.

## 7.3 Phase 3 — Integration and Enhancements

- Document upload against submissions (scanned copies of forms)

- Automated email notifications to ministries when a submission is deferred, approved, or rejected

- API integration with any future PSC HR information system

- Advanced analytics and predictive reporting (e.g., overdue risk forecasting, workload distribution analysis)

- Phase 3 - AI (how it is used): Turn on the Section 5 set from inside the tracker: completeness check; draft letters; assessment memo; agenda briefing; natural-language search (authorised filters only); NL reports/charts (database aggregates only - counts never invented); weekly digest. Prefer sovereign / on-prem open-source models, contingent on DCDT infrastructure; any interim path needs Acting Secretary / management approval and must meet PSC data rules.

- Phase 3 will include an assessment of integration pathways with the Government's HRMIS. The long-term vision for PSC form management is full digitisation within HRMIS, where ministry officers submit forms directly through a digital interface rather than physical documents. The Commission Decision App serves as the interim solution and proof of concept for this vision - demonstrating the workflow logic, user roles, and data structure that a future HRMIS integration would need to replicate. IPDU will engage with the relevant HRMIS stakeholders during Phase 3 to identify a viable integration or migration pathway.

# 8. Stakeholders

| Stakeholder | Role in System |
| --- | --- |
| PSC Officers | Primary users — log and assess submissions |
| PSC Secretary | Tables submissions for Commission; records outcomes |
| PSC Commissioners | Record Commission decisions |
| PSC Management / IPDU | System oversight and reporting |
| Ministry HR Officers | View status of ministry submissions (read-only) |
| Department Admin Officers | View status of department submissions (read-only) |
| Director-Generals | Informed via ministry HR Officers |

# 9. Resource Requirements

## 9.1 Technical Resources

- Server or virtual machine for deployment (Linux-based, to be provisioned by DCDT and managed by IPDU)

- PostgreSQL database

- Domain name and SSL certificate for secure HTTPS access

- Backup and recovery procedure for the database

- AI integration — Google Gemini (Gemini 2.0 Flash) for Phase 1 feedback analysis. Sovereign/on-prem open-source model evaluation pending DCDT infrastructure for Phase 3. Celery worker process with Redis broker for asynchronous background task processing and database-backed periodic scheduling (Celery Beat).

## 9.2 Human Resources

The system will be designed, developed, tested, and deployed entirely in-house by the Principal Innovation & Digital, who brings extensive expertise in full-stack web development. The proposed technology stack - Django (Python) for the backend API, React for the frontend interface, and PostgreSQL for the database - represents the current global standard for government digital systems. All three are open source, free to use, and widely adopted by public sector organisations across the Pacific and internationally. They are actively maintained by large developer communities, ensuring long-term security, stability, and support without reliance on any single vendor.

Government ownership also means institutional continuity. The codebase, the data, and the architecture belong to the Public Service Commission — not to the individual who built them. Any trained developer appointed to Post 545 in the future can pick up, maintain, extend, and improve the system without starting from scratch, without negotiating with a vendor, and without paying for access. This is what sovereign, build-from-scratch development means in practice — not just for today, but for the life of the institution.

The rationale for this technology approach is set out in full in Annex A - IPDU Position Paper: Build from Scratch Using Open Source Frameworks.

No external developer, contractor, or consultant is required for Phase 1. The codebase will be fully owned by the Government of Vanuatu, hosted on PSC infrastructure, and maintained by IPDU. There are no vendor fees, no licence costs, and no subscription dependency.

Where project needs exceed IPDU’s direct delivery capacity, a taskforce may be activated in accordance with IPDU’s standard operating model. For this project, the taskforce will be activated specifically for user training during Phase 2 and Phase 3 rollout and onboarding — supporting the onboarding of PSC Officers, Ministry HR Officers, and Department Admin Officers across all ministries and provincial centres. Development, deployment, and ongoing system maintenance remain entirely within IPDU’s capacity and will not require taskforce activation. The task force will be drawn from IPDU-identified officers with relevant capacity and will operate under IPDU coordination.

Development of the system will be undertaken within IPDU’s existing workplan, subject to Director IPDU endorsement of the priority allocation. PSC Officers will be required to participate in workflow validation sessions and user acceptance testing prior to full rollout. PSC Management will provide requirements sign-off and stakeholder communication support.

## 9.3 Budget Impact

The total additional budget required for Phase 1 development is nil. All development work is covered by existing IPDU staffing. The only potential infrastructure cost is server provisioning, which is subject to confirmation with DCDT and may be absorbed within existing government ICT arrangements.

# 10. Risks and Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Workflow assumptions incorrect for certain form categories | Medium | High | Validate with PSC officers before finalising configuration; allow workflow to be adjusted by PSC Admin |
| PSC Officers resist adopting the digital log | Medium | High | Involve officers early; keep the logging step simple and fast |
| Incomplete data if not all received forms are logged | High | Medium | Establish a clear policy that all forms must be logged on the day of receipt |
| System downtime affecting assessment records | Low | High | Implement daily database backups; document manual fallback procedure |
| Ministry users bypassing the system and calling PSC directly | Medium | Low | Communicate the portal as the primary channel for status enquiries |

# 11. Conclusion and Recommended Next Steps

The Commission Decision App represents a pragmatic, low-cost step toward digitising a core administrative function of the Public Service Commission. By centralising the logging and tracking of received forms, the system will strengthen accountability, improve compliance monitoring against statutory timeframes, reduce the administrative burden on PSC staff, and provide ministries and departments with transparent visibility into the status of their submissions.

IPDU is currently preparing this document as a draft Concept Note for the Commission Decision App. It will be circulated for feedback and revised before formal endorsement.

The following next steps are recommended:

- Endorse this Concept Note and confirm NAB approval for current-process documentation.

- Complete workflow validation sessions with PSC Officers to confirm per-category routing rules.

- Confirm production infrastructure with DCDT (server, Celery worker process, domain, SSL certificate).

- Continue Phase 1 pilot testing — core submission tracker with PSC internal users (Celery-backed scheduling active).

- User acceptance testing with extended PSC team before Phase 2 rollout.

- Plan Phase 2 (ministry onboarding) and Phase 3 (full AI drafting, NL reporting, HRMIS integration pathway).

IPDU is ready to proceed with development upon receipt of management sign-off and workflow confirmation from PSC Officers.

Annexes

Annex A — IPDU Position Paper: Build from Scratch Using Open Source Frameworks, Innovation & Policy Development Unit (IPDU), Office of the Public Service Commission, April 2026

This position paper sets out IPDU's formal position on the use of open source frameworks for case management, document management, and workflow tracking systems developed by or for the Public Service Commission. It defines the category of system where open source development is the default standard, draws the line between acceptable commercial tools such as Microsoft 365 and systems where proprietary dependency is unjustified, and provides the strategic grounding in the PSC Sector Strategy 2026–2030, NSDP Society Pillar 6.1, and the Public Service Act. Annex A is a companion document to this Concept Note and should be read alongside Section 9.2.

Prepared by the Innovation and Policy Development Unit

Office of the Public Service Commission

April 2026