## Slide 1
OFFICE OF THE PUBLIC SERVICE COMMISSION · VANUATU
SCDMS
Submission & Commission Decision Management System
Progress Update to the OPSC Management Committee
July 2026
Status: In development & internal testing · Dummy/seed data only · Not yet a live pilot

## Slide 2
AGENDA
What we'll cover today
01
Why SCDMS
The problem it solves and its mandate
02
What SCDMS is - and isn't
Scope boundary vs. HRMIS and other systems
03
What has been built
Workflow, roles, secretariat tools, security, AI, reporting
04
Where we are today
Development status - built and under internal testing
05
What's next
Near-term roadmap and the path to a live pilot
06
What we need from the Committee
Decisions to keep momentum
SCDMS - Submission & Commission Decision Management System
2

## Slide 3
THE MANDATE
Why SCDMS exists
The Public Service Commission decides on personnel and related matters under the Public Service Act. Before SCDMS, that lifecycle ran across paper forms, email threads, and disconnected registers - making it hard to track a matter, enforce statutory deadlines, or report reliably to Commission.
The problem, before SCDMS
✕ No single record of where a submission sits, or who holds it
✕ Statutory working-day deadlines tracked manually, if at all
✕ Commission minutes and decisions not searchable or auditable
✕ No visibility into post-decision implementation status
SCDMS, in one line
From a matter being submitted to the PSC, through Commission decision, to implementation being tracked.
Not: managing an employee's entire career (that remains HRMIS / establishment systems - see next slide).
SCDMS - Submission & Commission Decision Management System
3

## Slide 4
SCOPE & BOUNDARIES
SCDMS in the systems landscape
Deliberately scoped to avoid duplicating HRMIS, payroll, or other enterprise systems.
HRMIS
Employee master, positions, leave, payroll inputs, recruitment
SCDMS
PSC submission workflow, assessment, Commission sittings, minutes, decision & implementation tracking
CMS / Finance
Compliance case investigation · Payroll & vote execution after decision
hand-off points only - not continuous sync
Decision guide: if a matter needs Commission approval recorded in minutes, or is a statutory PSC form - it belongs in SCDMS. Day-to-day HR, payroll, and pre-PSC recruitment stay in HRMIS.
SCDMS - Submission & Commission Decision Management System
4

## Slide 5
WHAT'S BEEN BUILT · CORE WORKFLOW
One record, from lodgement to implementation
1
Lodgement
2
Registration
& Routing
3
Unit
Assessment
4
Commission
Sitting
5
Minutes &
Decision
6
Implementation
& Reporting
Every stage transition is validated by role and unit routing, timestamped, and written to an audit trail - so a submission's full history is always reconstructable.
6
workflow phases
16+
distinct stages & branches
4
OPSC assessment units routed
SCDMS - Submission & Commission Decision Management System
5

## Slide 6
WHAT'S BEEN BUILT · ACCESS & ROLES
Role-based access across the full process
MIN
Ministry side
Head of Agency, Ministry HR, Department Admin - lodge and respond to matters
PSC
PSC Secretariat
Officer, Secretary, Senior Admin - intake, registration, minutes, agenda
UNT
OPSC Assessment Units
VIPAM, HR Unit, ODU, Compliance - manager checklist gate + principal assessment
COM
Commission
Commissioners & Chairperson - sitting participation and deliberation
EXE
Post-Decision Execution
OPSC Manager, Principal Officer, Senior Officer - implementation tasks
ADM
System Administration
PSC Administrator - users, form builder, configuration, security
SCDMS - Submission & Commission Decision Management System
6

## Slide 7
WHAT'S BEEN BUILT · SUBMISSIONS & FORMS
Digitised PSC forms, not a generic upload box
✓
No-code form builder
PSC forms digitised field-by-field - text, dates, dropdowns, multi-page sections - with XML/JSON bulk import.
✓
8 canonical form categories
OEM, REC, TCE, MET, MSD, MGRH, MGF, PM - covering appointments, salary, discipline, training, travel, and more.
✓
Unit checklists
Each submission type carries its own compliance checklist, enforced at the manager review gate.
✓
Parent/child packages
Linked submissions (e.g. a main form plus its attachment forms) travel and are tracked together.
Document handling
• Confidential-by-default attachments
• In-browser annotation (Fabric.js + PDF.js)
• Digital signature placement
• System-generated PDFs for letters & packs
SCDMS - Submission & Commission Decision Management System
7

## Slide 8
WHAT'S BEEN BUILT · COMMISSION SECRETARIAT
From agenda to signed minutes
1
Sittings calendar
Schedule and manage Commission meeting types and status.
2
Agenda management
Order and structure matters for each sitting.
3
Minutes editor
Draft, approve, and issue minutes - including flying minutes.
4
AI meeting transcription
Audio-to-text pipeline with AI cleanup to support minute drafting.
5
Sitting workspace
A project-board view of a sitting: queued submissions as tasks, drag-to-schedule.
6
Decision register
Searchable, auditable record of every Commission outcome.
SCDMS - Submission & Commission Decision Management System
8

## Slide 9
WHAT'S BEEN BUILT · POST-DECISION
The decision doesn't disappear after the minute is signed
Commission decisions become trackable tasks - assigned, sub-divided, and status-reported - so implementation is visible, not assumed.
Decision entered
& assigned
Commission task
created
Sub-tasks &
status updates
Implementation
report
OPSC Managers
own overall task delivery
Principal Officers
execute assigned actions
Senior Officers
support and report progress
SCDMS - Submission & Commission Decision Management System
9

## Slide 10
WHAT'S BEEN BUILT · SECURITY & GOVERNANCE
Built for a government system of record
✓
JWT authentication
30-min access / 7-day refresh tokens, blacklisted on logout.
✓
Two-factor (TOTP)
Authenticator-app 2FA, globally enforceable for privileged roles.
✓
Session PIN
Fast re-authentication on trusted devices, time-boxed to business hours.
✓
Brute-force lockout
django-axes: automatic lockout after repeated failed logins.
✓
Role-based access control
Named permissions mapped to role definitions, enforced on every API call.
✓
Full audit trail
Every login, create, update, delete, download and transition is logged - append-only.
✓
Confidential documents
Attachments classified confidential by default.
✓
Security operations tooling
Built-in incident log, dependency/SAST scan results, and API inventory.
SCDMS - Submission & Commission Decision Management System
10

## Slide 11
WHAT'S BEEN BUILT · AI-ASSISTED FEATURES
AI in service of the decision process
Not general HR analytics.
AI
Completeness checks
Flags missing information on a package before it's submitted.
AI
Document classification
Assists checklist pre-fill from uploaded attachments.
AI
Executive briefs
Drafts concise briefing summaries for the Secretary.
AI
Meeting transcription
Converts sitting audio to text and supports minutes drafting.
AI
Staff assistant chatbot
Scoped to SCDMS procedures - not binding legal advice.
AI
Quality scoring
Applies policy guardrails and consistency checks for reviewers.
SCDMS - Submission & Commission Decision Management System
11

## Slide 12
WHAT'S BEEN BUILT · REPORTING & INTELLIGENCE
From raw workflow data to decision-ready reporting
Executive dashboard
KPIs by stage, unit, and ministry for at-a-glance oversight.
Live
SCDMS Intelligence Explorer
Superset-style interactive data explorer: ask a question in natural language, get a chart and a query you can refine.
P1 built
Enterprise Reporting Engine
Self-contained report catalog plus ad-hoc natural-language authoring, with a report library and history.
P1 built, pending deploy
Global search
Role-scoped full-text search across authorised submissions.
Live
SCDMS - Submission & Commission Decision Management System
12

## Slide 13
LIVE WALKTHROUGH
Let's walk through it - submission to action
A quick tour of the main screens a matter passes through, end to end. Not every menu - just the path a decision actually takes.
1
New Submission
Ministry lodges a digitised PSC form with attachments
2
Assessment
Unit manager checklist, then principal assessment
3
Agenda & Sitting
Matter tabled and deliberated at a Commission sitting
4
Minutes
Decision recorded and minutes drafted & signed
5
Task Assigned
Commission task created and assigned to an OPSC officer
6
Subtasks & Status
Sub-tasks tracked to an implementation report
Demonstrated on seeded / dummy data in the internal test environment.
SCDMS - Submission & Commission Decision Management System
13

## Slide 14
WHERE WE ARE TODAY
Development snapshot
~2 months
of active build, since May 2026
210+
commits shipped
190+
database migrations
40+
data models across the workflow
Full-stack build, end to end
✓ Complete workflow engine covering all statutory stages - lodgement through implementation
✓ All six role groups implemented with enforced, role-scoped permissions
✓ Commission secretariat, security, AI, and reporting modules all functioning end-to-end
SCDMS - Submission & Commission Decision Management System
14

## Slide 15
WHERE WE ARE TODAY · INFRASTRUCTURE
Hosting & failover: provisioning with DCDT
SCDMS runs on government-owned infrastructure under the Digital Transformation Act - production deployment is on hold until hosting is provisioned and a Certificate of Compliance is issued.
Primary application server
In progress
• 8 vCPU · 32 GB RAM · 500 GB storage · Ubuntu 24.04 LTS
• Hosted at the DCDT data centre, Port Vila
• Includes TLS certificate, government SMTP relay, and outbound access for automated vulnerability scanning
• Status: provisioning request submitted - awaiting DCDT allocation and Certificate of Compliance
Backup / failover server
Complete
→ A standby server so SCDMS stays available if the primary server goes down
Already in place, independent of DCDT hosting: automated database backups are scheduled inside the application itself (Celery + Celery Beat) - this covers data, not server uptime.
SCDMS - Submission & Commission Decision Management System
15

## Slide 16
WHERE WE ARE TODAY
Important: this is a progress update, not a pilot
Where we are
• System built and functioning across all core modules
• Running in a controlled environment with seeded / dummy data only
• No real ministry submissions, no real personnel data
• Internal testing by the build team, not by end users
What's still ahead before a pilot
→ Select pilot ministries and a defined pilot scope
→ Load real (approved) reference data - ministries, departments, users
→ Formal user acceptance testing with real OPSC and ministry staff
→ Training and rollout plan for pilot participants
→ Committee sign-off on go-live readiness criteria
SCDMS - Submission & Commission Decision Management System
16

## Slide 17
WHAT'S NEXT
Near-term roadmap
Workflow Automation
No-code trigger → condition → action builder across submissions, cases, meetings, and tasks. Awaiting build approval.
Proposed
Enterprise Reporting Engine
Parameterised report catalog plus ad-hoc natural-language reports, ready for migration and rollout.
Built, pending deploy
Intelligence Explorer
Interactive data-exploration UI now live for the Submissions dataset.
Built (P1)
Sitting Workspace
Project-board view of Commission sittings; kanban-by-stage and one-click approval still to come (P3–P4).
Built (P1–P2)
SCDMS - Submission & Commission Decision Management System
17

## Slide 18
WHAT'S NEXT
Proposed path to a live pilot
1
Committee sign-off
Confirm pilot scope, ministries, and success criteria
2
Data & user setup
Load real reference data; create verified accounts
3
Acceptance testing
OPSC and ministry staff test with real workflows
4
Training & go-live
Roll out to pilot ministries with support in place
SCDMS - Submission & Commission Decision Management System
18

## Slide 19
WHAT WE NEED
What we're asking of the Committee today
1
Endorse the pilot approach
Agree to move from internal testing to a defined, scoped pilot phase.
2
Confirm pilot ministries/departments/units
Nominate the ministries / units to participate in the first pilot cohort.
3
Support data & user readiness
Approve provisioning real reference data and verified user accounts for pilot participants.
4
Set a review checkpoint
Agree a date for the Committee to review pilot results before wider rollout.
SCDMS - Submission & Commission Decision Management System
19

## Slide 20
Thank you
Questions & discussion
Information & Technology Planning Division (IPDU)
Office of the Public Service Commission, Vanuatu