PUBLIC SERVICE COMMISSION

Submission & Commission Decision Management System (SCDMS)

SCDMS Progress Report

Prepared for the PSC Commission  —  16 September 2026

# Executive Summary

SCDMS is now live on the Commission's official domain (scdms.psc.gov.vu) and has moved from infrastructure build-out into end-to-end pilot testing of the core Commission workflow: submission → assessment → agenda → Secretary submission → Chairman endorsement → circulation to Commission members → sitting → minutes → decision allocation. The pilot has progressed through the Secretariat and Chairman stages and has now reached the Commissioner stage — testing agenda circulation and member-facing access.

Alongside the pilot, the team has closed out a number of infrastructure and security items surfaced during testing (detailed below), and has a small number of items outstanding before the system is ready to move beyond a controlled pilot.

# Pilot Status: Agenda Workflow

The end-to-end agenda workflow — the central Commission Decision process — is being tested stage by stage:

| Stage | Description | Status |
| --- | --- | --- |
| 1. Draft | Secretariat builds the agenda from lodged submissions. | COMPLETE |
| 2. With Chairman | Secretary submits the completed agenda to the Chairman for endorsement. | COMPLETE |
| 3. Circulated | Chairman endorses — the agenda is issued to Commission members in the same action. | IN TESTING |
| 4. Sitting & Minutes | Commission convenes, adopts the agenda, and minutes/decisions are recorded. | NOT YET TESTED |

Testing at the Commissioner stage surfaced two issues, both since resolved: agenda circulation emails were not reaching members (a sending-domain configuration gap, now corrected and awaiting final confirmation), and Commission members could see a meeting's agenda before it had been officially circulated to them (an access-control gap, now fixed — members only see an agenda once the Chairman has formally endorsed and circulated it, matching the paper-based process).

# Delivered to Date

- Live, secure production system on the Commission's own domain (scdms.psc.gov.vu), replacing the interim development address.

- Submission intake, ministry checklist review, and assessment workflow, covering the full range of PSC form types.

- Agenda builder with automatic numbering, categorisation, and a searchable, section-jump navigation view.

- Secretary → Chairman → Commission endorsement and circulation workflow.

- Minutes intake and task allocation following the Commission's existing sign-off procedure (minute-taker → Secretary/Chairman → Commissioners → wet-ink sign → task allocation).

- Applicant self-service tracking (reference number + code, no login required) for ministry HR to share with applicants.

- Automated nightly backups (database and documents) with cloud sync and retry handling.

- Support for the ODU restructure review process (ministry HR checklist → ODU review → Commission board paper).

# Outstanding Before General Rollout

- Finalising email delivery for agenda circulation — DNS verification for the sending domain is in its final stage with DCDT.

- Removing or securing the 26 demonstration/seeded accounts still on default passwords, ahead of any wider access.

- A dedicated development/test environment, separate from the live production system, is pending sign-off (ANSAD form submitted, awaiting Acting Secretary approval) — this will let future changes be tested safely before reaching the Commission-facing system.

- Disciplinary complaint/SLA tracking (case management) is intentionally out of scope for this phase, to be delivered as a separate system after SCDMS launch, per the Acting Secretary's approval.

# Next Steps

- Complete Commissioner-stage pilot testing, including a full sitting (adoption, minutes, decision allocation).

- Confirm circulation email delivery end-to-end once domain verification completes.

- Clear outstanding items above ahead of a wider rollout recommendation to the Commission.